## Slide 1: 🔥LitFit🔥
SPRINT 4 DEMO DAY

## Slide 2: Features Completed
The entire login/signup system, with error alerts
Login/signup required
Big CSS moves, reformatted nav bar
Wardrobe displays a user’s clothing w/out refresh
Wardrobe deletes a user’s clothing w/out refresh
Outfits actually generated!

## Slide 3: Testing Done and Bugs Fixed
Wardrobe Add dropdown menus no longer display errors
JQuery id selector on duplicate ids
JQuery id selector in .php files that Ajax has loaded
Extended bugfixes on outfit generation

## Slide 4: Roadblocks Overcome
= != ==
Algorithm design
Database redesign and account implementation
Nav bar didn’t work with hover, fixed after deleting a bunch of CSS and building it back up slowly

## Slide 5: Interesting Things Learned
How to bruteforce a search algorithm
See previous slides